Task Breakdown Document Distributed Real-Time Notification System 25 AI-Friendly Tasks · 8 Phases · Zero-to-Production

| 25 Tasks Precise AI prompts | 8 Phases Logical build order | P0 / P1 / P2 Prioritized delivery | 100% Free Zero-cost stack |
| --- | --- | --- | --- |

💡 How to use this document: Copy each AI Prompt exactly into your AI assistant. Complete the task and verify the Expected Output before moving to the next task. Never ask the AI to build multiple tasks at once.

00  Phase Overview

The project is divided into 8 sequential phases. Complete each phase fully before starting the next. Each phase builds directly on the previous one.

| # | Phase Name | Tasks | Count | What You Build |
| --- | --- | --- | --- | --- |
| 1 | Foundation | 01–04 | 4 | Scaffold project, connect Redis + MongoDB, define Notification model |
| 2 | Queue & Worker | 05–08 | 4 | Job producer API, BullMQ worker, retry logic, Dead Letter Queue |
| 3 | Real-Time | 09–10 | 2 | Socket.io rooms, Redis Pub/Sub decoupled pipeline end-to-end |
| 4 | Data & Preferences | 11–13 | 3 | Notification inbox API, offline sync, user preference system |
| 5 | Reliability | 14–15 | 2 | Idempotency keys, notification batching with Redis LIST accumulator |
| 6 | Safety & Limits | 16–17 | 2 | Rate limiting (global + per-user), JWT authentication middleware |
| 7 | Observability | 18–20 | 3 | Winston structured logging, Bull Board dashboard, metrics API |
| 8 | Scale & Deploy | 21–25 | 5 | Multi-worker scaling, production hardening, deployment, frontend UI |

PHASE 1  FOUNDATION

| T01 | Project Setup & Folder Structure Phase: Foundation | Complexity Low | Priority P0 | Depends On None |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI You are a senior Node.js engineer. Create a production-level monorepo structure for a notification system with two separate processes: server/ and worker/. Include a shared/ constants file. Generate the bash commands to scaffold all folders and empty files. Init npm in both server/ and worker/. Use CommonJS modules. Do NOT write any logic yet. | Files Created / Modified - server/src/app.js — entry point (empty) - server/src/config/redis.js - server/src/config/db.js - worker/src/worker.js — entry point (empty) - shared/constants.js — queue & channel names - server/package.json - worker/package.json |
| --- | --- |

| Key Concepts Monorepo · Separation of concerns · Process isolation | Expected Output Two npm packages scaffolded. All folders exist. node_modules not yet present. |
| --- | --- |

| T02 | Express Server + Environment Config Phase: Foundation | Complexity Low | Priority P0 | Depends On Task 01 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Set up an Express server in server/src/app.js. Include: dotenv config, JSON body parser, a GET /health endpoint that returns { status: 'ok', uptime: process.uptime() }, and a global error handler middleware. Use PORT from .env with fallback 3000. Show the .env.example file contents. No auth or routes yet. Do NOT use ES modules. | Files Created / Modified - server/src/app.js — Express setup + health route - server/.env.example — env variable template - server/.env — local dev secrets (git-ignored) |
| --- | --- |

| Key Concepts Express middleware · dotenv · Health checks · Error handling | Expected Output Server starts on :3000. GET /health returns 200 JSON. .env.example committed. |
| --- | --- |

| T03 | Redis Connection + BullMQ Queue Definition Phase: Foundation | Complexity Low | Priority P0 | Depends On Task 02 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Create a Redis connection using ioredis in server/src/config/redis.js. Use REDIS_URL from .env. Add error + connect event listeners. Then create server/src/queues/notificationQueue.js that exports a BullMQ Queue instance named 'notification-queue'. Export the same queue config (connection options) so it can be reused by the worker. Add the same redis.js to worker/src/config/. | Files Created / Modified - server/src/config/redis.js — ioredis connection - server/src/queues/notificationQueue.js — BullMQ Queue - worker/src/config/redis.js — same pattern |
| --- | --- |

| Key Concepts ioredis · BullMQ Queue · Connection pooling · Event listeners | Expected Output Server boots without Redis errors. Queue instance created and exported successfully. |
| --- | --- |

| T04 | MongoDB Connection + Notification Model Phase: Foundation | Complexity Low | Priority P0 | Depends On Task 03 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Connect MongoDB using Mongoose in server/src/config/db.js. Use MONGODB_URI from .env. Then create a Mongoose schema in server/src/models/Notification.js with these fields: recipientId (String, indexed), senderId (String), type (String, enum: like/ comment/follow/mention), payload (Mixed), status (enum: unread/ read, default unread), delivered (Boolean, default false), idempotencyKey (String, unique sparse), batchCount (Number, default 1), createdAt / readAt (Date). Add the same db.js to worker/src/config/. Do NOT add any routes yet. | Files Created / Modified - server/src/config/db.js — Mongoose connect - server/src/models/Notification.js — Mongoose schema + indexes - worker/src/config/db.js — same pattern |
| --- | --- |

| Key Concepts Mongoose schema · Indexes · Sparse unique index · Mixed type | Expected Output Mongoose connects to Atlas. Notification model compiles without errors. |
| --- | --- |

PHASE 2  QUEUE & WORKER

| T05 | Job Producer — POST /api/notify Endpoint Phase: Queue & Worker | Complexity Medium | Priority P0 | Depends On Task 04 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Create POST /api/notify in server/src/routes/notify.js. Validate request body with Joi: recipientId (string required), senderId (string required), type (enum: like/comment/follow/mention), payload (object), idempotencyKey (string required). On valid input: add job to BullMQ notification-queue with options: attempts: 5, backoff: { type: exponential, delay: 5000 }. Return 202 { status: queued, jobId }. Return 400 on validation error. Mount route in app.js. No auth middleware yet. | Files Created / Modified - server/src/routes/notify.js — producer route - server/src/app.js — mount /api/notify |
| --- | --- |

| Key Concepts Job producer · Joi validation · BullMQ.add() · 202 Accepted pattern | Expected Output POST /api/notify returns 202 + jobId. Job visible in Redis. Queue depth increments. |
| --- | --- |

| T06 | Basic Worker — Job Consumer Phase: Queue & Worker | Complexity Medium | Priority P0 | Depends On Task 05 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Create worker/src/worker.js. Import BullMQ Worker class. Create a worker that consumes 'notification-queue' with concurrency 5. In the processor function: log the job data, save a Notification document to MongoDB using the job data, mark the job as complete. Connect to MongoDB and Redis before starting the worker. Add event listeners for: completed, failed, error. Use console.log for now (we upgrade to Winston later). Do NOT add pub/sub or socket logic yet. | Files Created / Modified - worker/src/worker.js — BullMQ Worker setup - worker/src/processors/notificationProcessor.js — core job logic |
| --- | --- |

| Key Concepts BullMQ Worker · Concurrency · Job lifecycle events · DB write from worker | Expected Output Worker process starts. Job sent via API appears in MongoDB notifications collection. |
| --- | --- |

| T07 | Retry Mechanism + Exponential Backoff Phase: Queue & Worker | Complexity Medium | Priority P0 | Depends On Task 06 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Update the worker processor to simulate failure: throw an error on the first 2 attempts (use job.attemptsMade < 2). Verify BullMQ retries automatically with exponential backoff (delay: 5000ms, type: exponential). Add a 'failed' event listener that logs: jobId, attemptsMade, failedReason, nextDelay. Show the backoff delay calculation formula. Confirm in logs that delay doubles each attempt: 5s -> 10s -> 20s -> 40s. | Files Created / Modified - worker/src/processors/notificationProcessor.js — add retry simulation - worker/src/worker.js — failed event handler |
| --- | --- |

| Key Concepts Exponential backoff · BullMQ attempts · job.attemptsMade · Failure events | Expected Output Worker logs show 3 attempts with doubling delays before final success. |
| --- | --- |

| T08 | Dead Letter Queue (DLQ) Phase: Queue & Worker | Complexity Medium | Priority P0 | Depends On Task 07 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Implement a Dead Letter Queue for jobs that exhaust all retries. In BullMQ, use the failed event: when job.attemptsMade >= job.opts.attempts, move the job to a separate 'dlq-queue'. Create a GET /api/dlq endpoint that lists all jobs in the DLQ with their failedReason and data. Create a POST /api/dlq/:jobId/ retry endpoint that moves a DLQ job back to the main queue. Add DLQ job count to the /health endpoint response. | Files Created / Modified - worker/src/worker.js — DLQ logic on max failure - server/src/routes/notify.js — add /dlq endpoints |
| --- | --- |

| Key Concepts Dead Letter Queue · Job exhaustion · Manual replay · Observability | Expected Output Jobs failing 5 times appear in DLQ. GET /api/dlq lists them. Replay works. |
| --- | --- |

PHASE 3  REAL-TIME

| T09 | Socket.io Server — User Rooms Phase: Real-Time | Complexity High | Priority P0 | Depends On Task 08 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Integrate Socket.io into the existing Express server in app.js. Create server/src/socket/socketServer.js. On connection: extract userId from socket.handshake.auth.userId. Join that socket to room userId (socket.join(userId)). Store online status in Redis: SET online:{userId} 1 EX 30 — refresh every 20s via heartbeat. On disconnect: delete the Redis online key. Log connect/disconnect events with userId. Do NOT add pub/sub subscriber yet. | Files Created / Modified - server/src/socket/socketServer.js — Socket.io init + rooms - server/src/app.js — attach Socket.io to httpServer |
| --- | --- |

| Key Concepts Socket.io rooms · Handshake auth · Redis online presence · Heartbeat pattern | Expected Output Client connects with userId. Socket joins room. Redis key online:{userId} set to 1. |
| --- | --- |

| T10 | Redis Pub/Sub — Worker → Socket Server Phase: Real-Time | Complexity High | Priority P0 | Depends On Task 09 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Implement Redis Pub/Sub. In the worker processor: after saving to MongoDB, publish to channel 'user:{recipientId}' using a SEPARATE Redis connection (publishers must not share a connection with subscribers). In socketServer.js: create a subscriber Redis client, subscribe to all 'user:*' channels using psubscribe. On message received: parse JSON, emit to socket room matching recipientId. NEVER import the worker in the server. NEVER import the socket server in the worker. Only Redis connects them. | Files Created / Modified - worker/src/processors/notificationProcessor.js — add redis.publish() - server/src/socket/socketServer.js — add psubscribe listener - server/src/config/redis.js — add subscriber client |
| --- | --- |

| Key Concepts Redis Pub/Sub · psubscribe · Publisher isolation · Decoupled architecture | Expected Output POST /api/notify → worker saves to DB → publishes to Redis → socket pushes to client. |
| --- | --- |

PHASE 4  DATA & PREFERENCES

| T11 | Notifications REST API (Inbox + Mark Read) Phase: Data & Preferences | Complexity Medium | Priority P0 | Depends On Task 10 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Create server/src/routes/notifications.js with these endpoints: GET /api/notifications — query by recipientId (from query param), support ?status=unread¦read, ?limit=20, ?page=1. Sort by createdAt descending. Return { notifications, total, unread, page, hasMore }. PATCH /api/notifications/:id/read — set status=read, readAt=now. PATCH /api/notifications/mark-all-read — bulk update for recipientId. GET /api/notifications/unread-count — fast count query with index. Mount all routes in app.js under /api/notifications. | Files Created / Modified - server/src/routes/notifications.js — inbox + read endpoints - server/src/app.js — mount /api/notifications |
| --- | --- |

| Key Concepts Pagination · Bulk update · MongoDB count · Sort + projection | Expected Output GET /api/notifications returns paginated list. Mark-read updates status in DB. |
| --- | --- |

| T12 | Offline User Handling — Store & Deliver on Reconnect Phase: Data & Preferences | Complexity Medium | Priority P0 | Depends On Task 11 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Handle offline users in two places. In the worker processor: before publishing to Pub/Sub, check Redis key online:{recipientId}. If the key does NOT exist: set delivered=false on the saved Notification document and skip the Redis publish (no-op). If online: set delivered=true, then publish. On the frontend (or in socketServer.js connect handler): when a user connects, automatically fetch all notifications where delivered=false for that userId, update them to delivered=true in bulk, and emit each one to the socket. This is the offline sync pattern. | Files Created / Modified - worker/src/processors/notificationProcessor.js — online check + delivered flag - server/src/socket/socketServer.js — on-connect sync delivery |
| --- | --- |

| Key Concepts Offline sync · Delivered flag · Redis presence check · Reconnect pattern | Expected Output Offline user accumulates unread in DB. On reconnect, all are pushed via socket. |
| --- | --- |

| T13 | User Notification Preferences System Phase: Data & Preferences | Complexity Medium | Priority P1 | Depends On Task 12 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Create a User Mongoose model in server/src/models/User.js with fields: userId (String, unique), preferences { inApp (Boolean, default true), email (Boolean, default false), push (Boolean, default false), mutedTypes ([String]) }. Create routes: GET /api/users/preferences?userId=X and PUT /api/users/preferences. In the worker processor: before saving, fetch preferences using a cache-aside pattern (check Redis key prefs:{userId} with 5min TTL, fall back to MongoDB). If prefs.inApp is false, skip the job. If type is in prefs.mutedTypes, skip the job. | Files Created / Modified - server/src/models/User.js — User schema + prefs - server/src/routes/preferences.js — GET/PUT preferences - worker/src/processors/notificationProcessor.js — prefs check + cache |
| --- | --- |

| Key Concepts Preferences schema · Cache-aside · Redis TTL · Muted types filter | Expected Output User with inApp=false receives no notifications. Muted types correctly filtered. |
| --- | --- |

PHASE 5  RELIABILITY

| T14 | Idempotency — Prevent Duplicate Notifications Phase: Reliability | Complexity Medium | Priority P1 | Depends On Task 13 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Implement idempotency at two layers. Layer 1 — API: before enqueuing, do Redis SETNX idem:{idempotencyKey} with EX 86400. If SETNX returns 0 (key exists), return 409 { error: 'duplicate' }. Layer 2 — Worker: at the start of the processor, check if the Notification document already exists with that idempotencyKey (unique sparse index catches this). If it does, log 'duplicate detected at worker' and return early without publishing. Test by sending the same request twice — second must be rejected. | Files Created / Modified - server/src/routes/notify.js — SETNX idempotency gate - worker/src/processors/notificationProcessor.js — DB-level duplicate check |
| --- | --- |

| Key Concepts Idempotency · Redis SETNX · Sparse unique index · Double-write protection | Expected Output Second identical request returns 409. No duplicate document in MongoDB. |
| --- | --- |

| T15 | Notification Batching — Combine Similar Events Phase: Reliability | Complexity High | Priority P1 | Depends On Task 14 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Implement batching in the worker for high-volume scenarios. When a job arrives: push to a Redis LIST key batch:{recipientId}:{type} with EX 30 (30-second window). Use LPUSH, then LLEN to check the count. If count is 1: set a delayed BullMQ job to flush after 30 seconds. If count >= 10 (or on flush): LRANGE + DEL the list, create ONE Notification document with batchCount set to the list length and payload.message like '5 users liked your post'. Skip individual processing for batched jobs. Test with 10 rapid likes. | Files Created / Modified - worker/src/processors/notificationProcessor.js — batching logic - worker/src/processors/batchFlusher.js — flush job processor |
| --- | --- |

| Key Concepts Redis LIST · Time-window batching · Delayed BullMQ jobs · Event coalescing | Expected Output 10 rapid likes produce one notification: '10 users liked your post'. |
| --- | --- |

PHASE 6  SAFETY & LIMITS

| T16 | Rate Limiting — Global + Per-User Phase: Safety & Limits | Complexity Medium | Priority P1 | Depends On Task 15 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Implement two rate limiters as Express middleware in server/src/middleware/rateLimiter.js using Redis INCR + EXPIRE. Global limiter: max 10,000 requests per 60 seconds across all users. Per-user limiter: max 50 requests per 60 seconds per userId (from req.body.senderId or req.user.sub). Use sliding window: key is rl:{scope}:{Math.floor(Date.now()/60000)}. On limit exceeded return 429 { error: 'rate limit exceeded', retryAfter: 60 }. Apply global limiter first, then per-user. Mount both in notify.js route. | Files Created / Modified - server/src/middleware/rateLimiter.js — global + per-user limiters - server/src/routes/notify.js — apply both middleware |
| --- | --- |

| Key Concepts Sliding window · Redis INCR · 429 Too Many Requests · Middleware chain | Expected Output 51st request in 60s from same user gets 429. Global burst also blocked. |
| --- | --- |

| T17 | JWT Authentication Middleware Phase: Safety & Limits | Complexity Medium | Priority P2 | Depends On Task 16 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Create server/src/middleware/auth.js. Implement verifyJWT middleware: extract Bearer token from Authorization header, verify with jsonwebtoken using JWT_SECRET from .env, attach decoded payload to req.user. Return 401 on missing or invalid token. Create POST /api/auth/token endpoint that accepts { userId } and returns a signed JWT (7-day expiry). Apply verifyJWT middleware to all routes except /health and /api/auth/token. Test: request without token returns 401. Request with token proceeds normally. | Files Created / Modified - server/src/middleware/auth.js — verifyJWT middleware - server/src/routes/auth.js — POST /api/auth/token - server/src/app.js — apply auth to all routes |
| --- | --- |

| Key Concepts JWT · Bearer token · Middleware guard · jsonwebtoken | Expected Output Unauthenticated request to /api/notify returns 401. Token-bearing request succeeds. |
| --- | --- |

PHASE 7  OBSERVABILITY

| T18 | Structured Logging with Winston Phase: Observability | Complexity Medium | Priority P1 | Depends On Task 17 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Replace all console.log calls with Winston structured logging. Create server/src/config/logger.js and worker/src/config/logger.js. Configure Winston with: JSON format in production, colorized console format in development, log level from LOG_LEVEL env var (default info). Every log entry must include: timestamp, level, service (server or worker), and context object with jobId, userId, type where available. Update the worker processor to log: job_started, job_completed, job_failed, db_write_success, pubsub_published — each with relevant context fields. | Files Created / Modified - server/src/config/logger.js — Winston setup - worker/src/config/logger.js — Winston setup - worker/src/processors/notificationProcessor.js — replace console.log |
| --- | --- |

| Key Concepts Structured logging · Winston · Log levels · JSON logs · Context fields | Expected Output All logs are JSON with timestamp + service + context. No console.log remains. |
| --- | --- |

| T19 | Bull Board Monitoring Dashboard Phase: Observability | Complexity Low | Priority P1 | Depends On Task 18 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Add Bull Board UI to the Express server. Install @bull-board/express and @bull-board/bullmq. Create a BullMQAdapter for the notification queue and the DLQ queue. Mount the dashboard at /admin/queues. Protect it with a simple admin check: require a header x-admin-key matching ADMIN_KEY env var — return 403 if missing. The dashboard should show: waiting, active, completed, failed job counts and allow inspecting individual job data and retrying failed jobs. | Files Created / Modified - server/src/app.js — mount Bull Board at /admin/queues |
| --- | --- |

| Key Concepts Bull Board · BullMQAdapter · Queue visibility · Admin protection | Expected Output Visit /admin/queues — see live queue depth, job details, retry buttons. |
| --- | --- |

| T20 | Metrics API — Success / Failure Tracking Phase: Observability | Complexity Low | Priority P1 | Depends On Task 19 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Build a metrics system using Redis counters. In the worker processor: on job success INCR metrics:success. On job failure INCR metrics:failed. On DLQ move INCR metrics:dlq. Track by type: INCR metrics:type:{type}. Create GET /api/metrics endpoint that returns: { totalSuccess, totalFailed, totalDLQ, successRate (percentage), byType: { like: N, ... }, queueDepth (BullMQ waiting count), activeWorkers (BullMQ active count), timestamp }. Add Redis GET calls for all metric keys. No auth on metrics for demo purposes — note this in a TODO comment. | Files Created / Modified - worker/src/processors/notificationProcessor.js — INCR metric counters - server/src/routes/metrics.js — GET /api/metrics - server/src/app.js — mount /api/metrics |
| --- | --- |

| Key Concepts Redis INCR · Metrics API · Success rate · Queue depth · Observability | Expected Output GET /api/metrics returns live counters, success rate, and queue depth. |
| --- | --- |

PHASE 8  SCALE & DEPLOY

| T21 | Multiple Workers — Horizontal Scaling Phase: Scale & Deploy | Complexity Medium | Priority P1 | Depends On Task 20 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Demonstrate horizontal worker scaling. Add a WORKER_ID env var (default: worker-1). Include it in every Winston log entry. Create a npm script in worker/package.json: 'start:w2' that sets WORKER_ID=worker-2. Show how to run two workers simultaneously: npm start and npm run start:w2 in separate terminals. Both pull from the same BullMQ queue — jobs distributed automatically. Add worker registration: on startup, SET worker:{WORKER_ID}:alive 1 EX 60 in Redis, refresh every 30s. Metrics endpoint should list active worker IDs from Redis KEYS worker:*:alive. | Files Created / Modified - worker/src/worker.js — WORKER_ID + registration - worker/package.json — start:w2 script - server/src/routes/metrics.js — list active workers |
| --- | --- |

| Key Concepts Horizontal scaling · Worker identity · Redis heartbeat · Competing consumers | Expected Output Two workers run simultaneously. Jobs split between them. Both appear in metrics. |
| --- | --- |

| T22 | Production Config — CORS, Security Headers, Env Hardening Phase: Scale & Deploy | Complexity Medium | Priority P0 | Depends On Task 21 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Harden the server for production deployment. Install helmet and cors. Apply helmet() for security headers. Configure CORS to allow only CORS_ORIGIN env var (your Vercel URL). Add graceful shutdown: on SIGTERM / SIGINT — close HTTP server, close Redis connections, close Mongoose connection, then exit. In worker: on SIGTERM — call worker.close() to finish current job before shutting down. Add a /health endpoint that checks Redis ping and MongoDB readyState. Return 503 if either is unhealthy. Log startup config (without secrets). | Files Created / Modified - server/src/app.js — helmet, cors, graceful shutdown, health check - worker/src/worker.js — graceful shutdown on SIGTERM |
| --- | --- |

| Key Concepts Helmet · CORS · Graceful shutdown · Health checks · SIGTERM | Expected Output Server sets security headers. CORS blocks unknown origins. SIGTERM exits cleanly. |
| --- | --- |

| T23 | Deploy — Render + Upstash + MongoDB Atlas Phase: Scale & Deploy | Complexity Medium | Priority P0 | Depends On Task 22 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Create a render.yaml for deploying both the API server (web service) and the worker (background worker) from the same GitHub repo. Show the exact steps to: 1) create Upstash Redis and copy REDIS_URL, 2) create MongoDB Atlas M0 cluster, whitelist all IPs, copy MONGODB_URI, 3) create Render Web Service for server/ with buildCommand: npm install, startCommand: node src/app.js, 4) create Render Background Worker for worker/ with same commands, 5) set all env vars in Render dashboard. Show how to verify deployment with a curl command to the live /health endpoint. | Files Created / Modified - render.yaml — Render deploy config (both services) - server/.env.example — updated with all required vars - worker/.env.example — updated with all required vars |
| --- | --- |

| Key Concepts Render.com · Upstash · MongoDB Atlas · CI/CD · Environment variables | Expected Output Both services live on Render. POST to live URL enqueues job. Worker processes it. |
| --- | --- |

| T24 | Frontend Demo UI — React + Socket.io Client Phase: Scale & Deploy | Complexity Low | Priority P2 | Depends On Task 23 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Build a minimal React frontend (Vite) in frontend/ folder. Single page with: a userId input field, a Connect button that initializes Socket.io connection, a notification bell with unread badge count, a scrollable notification list that shows real-time incoming notifications (prepend to list), a Mark All Read button. On connect: fetch GET /api/notifications?recipientId={userId} to load existing. On socket event 'notification': prepend to list, increment badge. Deploy to Vercel. Set VITE_API_URL env var. | Files Created / Modified - frontend/src/App.jsx — main layout + socket init - frontend/src/components/NotificationBell.jsx - frontend/src/components/NotificationList.jsx - frontend/src/hooks/useSocket.js - frontend/vite.config.js |
| --- | --- |

| Key Concepts React · Socket.io-client · useEffect · Real-time state · Vercel deploy | Expected Output Frontend on Vercel. Trigger POST /notify → notification appears live in browser. |
| --- | --- |

| T25 | Interview Prep — Architecture Walkthrough Script Phase: Scale & Deploy | Complexity Low | Priority P2 | Depends On Task 24 |
| --- | --- | --- | --- | --- |

| AI Prompt // Paste this prompt exactly to your AI Generate a 2-minute verbal architecture explanation I can say in a system design interview for this notification system. Cover: 1) what the system does in one sentence, 2) why async queue instead of synchronous, 3) why workers are separate processes, 4) why Redis Pub/Sub instead of workers talking to sockets directly, 5) how failures are handled (retry + DLQ), 6) how the system scales, 7) key trade-offs of this design. Also give me 5 likely follow-up questions and concise answers for each. | Files Created / Modified - INTERVIEW_NOTES.md — architecture script + Q&A |
| --- | --- |

| Key Concepts System design interview · Trade-offs · Scaling strategy · Failure handling | Expected Output A rehearsable 2-min script + 5 follow-up Q&As covering all design decisions. |
| --- | --- |

🎯 Final Rule: After each task, verify the Expected Output before proceeding. If something doesn't work, fix it in isolation — do not layer the next task on top of a broken one.

Distributed Real-Time Notification System  ·  Task Breakdown Document v1.0  ·  All rights reserved